COURSE PROJECT GUIDELINES

IT Operations Management — Second Semester 2026

End-to-End IT Automation &

Operational Improvement Project

Mateo Barón Rojas

# Contents

Part I  Project Framework

Team Structure · Project Objective · General Requirements

Part II  Mandatory Deliverables

1.  Project Charter

2.  Current State Analysis (AS-IS)

3.  Planning and Project Structure

4.  Market Analysis and Benchmarking

5.  Business Model and Value Proposition

6.  Core Chapter: Automation & Operational Improvement Solution (TO-BE)

7.  Technical Architecture and Ecosystem Design

8.  Functional MVP

9.  Cost and Investment Model

10.  Risk Management

11.  Innovation & Emerging Technologies

12.  Final Presentation (15 minutes)

13.  Complete Documentation (Final Report)

Part III  Evaluation Criteria

# Part I — Project Framework

## Team Structure

- Students must work in groups of 3 people.

- Each group will select:

  - A real organization (private, public, or social), or

  - A real operational process within the university (academic services, admissions, IT services, communications, logistics, student services, etc.).

## Project Objective

Each group will analyze, design, and document an end-to-end technology-based solution focused on automating, optimizing, or significantly improving an operational or IT-related process within a real organization.

The project must demonstrate:

- Deep understanding of the current operational problem

- Design of a technological automation or operational improvement solution

- Application of IT Operations Management principles

- Use of project management best practices (PMBOK and/or Agile)

- Financial, technical, and risk-based justification

Key emphasis: The project is not only about planning — the core of the work is the detailed development of the automation or operational improvement solution, supported by a functional MVP (Chapter 8).

## General Requirements

- The project must address a real operational or technological pain point.

- The solution must involve automation, digitization, system integration, or operational optimization, such as:

  - Process automation (RPA, workflows, scripts)

  - Digital platforms or system redesign

  - IT service optimization

  - Data integration or dashboards

  - Cloud migration or infrastructure optimization

  - IoT-based operational control

  - AI/ML-supported decision-making

- Groups must conduct interviews, observations, or data collection with stakeholders.

- All assumptions must be explicit and justified.

- Deliverables must be professional, structured, and realistic.

# Part II — Mandatory Deliverables

## 1. Project Charter

- Problem statement focused on an operational inefficiency or manual process

- Business and operational justification

- Scope:

  - In-scope processes to be automated or improved

  - Out-of-scope elements

- General and specific objectives

- Key stakeholders (operational, technical, managerial)

- Constraints and assumptions

## 2. Current State Analysis (AS-IS)

- Detailed description of the current process

- Process flow diagrams (manual vs digital steps)

- Identification of:

  - Bottlenecks

  - Rework

  - Errors

  - Delays

  - Operational risks

- KPIs of the current state (time, cost, quality, effort)

This chapter is the baseline for Chapter 6: every improvement claimed in the TO-BE must be measurable against the KPIs defined here.

## 3. Planning and Project Structure

- Work Breakdown Structure (WBS)

- Timeline or Gantt chart

- Roles and responsibilities (RACI Matrix)

- Project methodology: PMI, Agile, or Hybrid

- Milestones related specifically to solution development and implementation

## 4. Market Analysis and Benchmarking

- Benchmarking of:

  - Similar automation solutions

  - Industry best practices

- Comparison of:

  - Manual vs automated approaches

  - Alternative technologies or tools

- Lessons learned from real cases

## 5. Business Model and Value Proposition

- Business Model Canvas or Lean Canvas

- Value proposition:

  - Operational efficiency

  - Cost reduction

  - Quality improvement

  - Scalability

- Definition and justification of the MVP (developed and demonstrated in Chapter 8)

- Success metrics linked to operations (KPIs)

## 6. Core Chapter: Automation & Operational Improvement Solution (TO-BE)

This is the most important section of the project. It must be the largest, most detailed, and most technical part of the report, and it must represent the central component of the work, clearly demonstrating how the proposed solution improves current operations in a structured and technical manner.

### Mandatory content

### 6.1 TO-BE Process Description

- Clear explanation of the optimized or automated process

- Focus on how the process operates after implementation

### 6.2 TO-BE Process Diagrams

- Detailed diagrams (e.g., BPMN or equivalent)

- Must include actors, systems, decisions, and automation points

### 6.3 Automation Definition

- Clearly specify:

  - What is automated

  - What remains manual

  - Justification for non-automated activities

### 6.4 Detailed Functional Description of the Solution

- What the system does

- Key functionalities

- How it addresses the problems identified in the AS-IS

### 6.5 User Roles and Interactions

- Identification of users (internal/external)

- How they interact with the solution

- Responsibilities within the process

### 6.6 Automation Logic and Workflows

- Business rules

- Process flows

- System behavior under different scenarios

### 6.7 Post-Implementation Operational KPIs

- Definition of key indicators (time, cost, quality, efficiency, etc.)

- Measurement approach

- Link to expected improvements

### 6.8 AS-IS vs TO-BE Comparison

- Quantitative and/or qualitative comparison in:

  - Time

  - Cost

  - Errors

  - Efficiency

- Must clearly demonstrate value generation

Key requirement: It is not enough to describe the solution. Students must explicitly demonstrate how and why the solution improves operations, not just that it exists.

## 7. Technical Architecture and Ecosystem Design

This chapter must define the technological foundation that supports the TO-BE solution, ensuring feasibility, integration, and scalability.

### Mandatory content

### 7.1 Proposed Architecture

- Define the approach:

  - Cloud

  - Hybrid

  - On-premise

- Provide justification

### 7.2 Systems, Tools, and Platforms

- Identify technologies used

- Define the role of each component

### 7.3 Integration with Existing Systems

- How the solution connects with current systems

- Type of integration (APIs, middleware, ETL, etc.)

### 7.4 Data and Automation Flows

- How data moves across the solution

- Data generation, transformation, and consumption

- Relation to automated processes

### 7.5 Ecosystem Map

- Include:

  - Users

  - Systems

  - Data

  - External services

### 7.6 Governance Model

- Data governance (quality, security, access)

- Platform governance (technology management)

- Operational ownership (who manages and maintains the solution)

## 8. Functional MVP (Mandatory)

As a critical component of this submission, students must develop and present a functional Minimum Viable Product (MVP) that demonstrates the implementation of the proposed solution.

### Required MVP deliverables

### 8.1 Functional MVP

- Must represent the key components of the TO-BE solution

- Can be a working prototype, automation flow, partial system, or integration

- Must clearly demonstrate the proposed automation logic

### 8.2 Source Code / Developments

- Submission of all developed artifacts:

  - Source code

  - Automation flows (e.g., BPM, RPA, scripts, integrations, etc.)

  - Relevant configurations

- Must be properly organized and structured

### 8.3 Demonstration Video

- Suggested duration: 5–10 minutes

- Must include:

  - MVP functionality demonstration

  - Automated process flow

  - Key use cases

- Clear narration explaining what the solution does and the value it provides

### 8.4 Technical MVP Documentation

- Must explain:

  - How the MVP is built (simplified technical architecture)

  - Technologies used

  - Main components

- Must include clear instructions to:

  - Deploy the solution

  - Run it

  - Test its functionality

- Should allow a third party to understand and reproduce the MVP

MVP key requirement: The MVP must not be purely conceptual. It must be functional (even if partially) and demonstrate tangible operational improvement through automation or optimization.

## 9. Cost and Investment Model

- Detailed cost estimation:

  - Development

  - Infrastructure

  - Licenses

  - Maintenance

- CAPEX vs OPEX analysis

- Financial benefits from automation:

  - Cost savings

  - Productivity gains

- ROI and payback period

## 10. Risk Management

- Risk matrix (impact vs probability)

- Technical risks

- Operational risks

- Change management risks

- Mitigation and contingency plans

## 11. Innovation & Emerging Technologies

- Technologies used (Cloud, RPA, AI/ML, IoT, Big Data, etc.)

- Why these technologies are appropriate

- Contribution to:

  - Innovation

  - Competitive advantage

  - Operational excellence

## 12. Final Presentation (15 minutes)

- Professional project pitch

- Clear explanation of:

  - The problem

  - The automation solution

  - The operational impact

- Visual support:

  - Diagrams

  - Process flows

  - Architecture

- Live or recorded demonstration of the functional MVP (Chapter 8)

- Evidence of teamwork and feasibility

## 13. Complete Documentation (Final Report)

- Single formal document (Word or PDF)

- Must include all sections above, plus visuals:

  - Process diagrams

  - Architecture diagrams

  - Tables and matrices

  - Budget breakdown

  - AS-IS vs TO-BE comparison

- MVP package: source code / automation flows, technical MVP documentation, and demonstration video

# Part III — Evaluation Criteria

## Additional Evaluation Criteria (MVP)

- Level of actual functionality

- Alignment between MVP and TO-BE design

- Clarity of the demonstration video

- Quality and organization of code/flows

- Ease of deployment and reproducibility

- Ability to demonstrate operational value